JUSTDEFENDERS® FOUNDATION ENGINEERING
AUTHORITATIVE PROGRAMME HANDOVER

This document is the authoritative engineering state of the JustDefenders Foundation Engineering programme. Where conflicts exist between conversation history and this document, this document takes precedence.

Programme State

Engineering Phase: Foundation Engineering
Current Baseline: FOUNDATION_ENGINEERING_WORKFLOW_v1
Current Branch: wave5b-platform-validation
Current Work Package: EC-001 — Managed Service Execution Framework
Current Deliverable: ManagedService-Execution.ps1
Current Status: Implementation Ready
Last Completed Recovery Package: PR-016
Latest Workflow Tag: FOUNDATION_ENGINEERING_WORKFLOW_v1

Engineering Rules

• One work package per chat.
• One implementation objective per chat.
• PROD = implementation only.
• ARCH = architecture/review only.
• Whole production files only.
• No patches, no partial files, no diffs.
• Oversized files are delivered as downloadable .ps1 or ZIP artifacts.
• Preserve the recovered architecture unless an approved Engineering Change requires otherwise.

Architecture Decisions

AD-001 ExecuteCommand is the managed service execution contract.
AD-002 Scheduler remains generic.
AD-003 ManagedService-Execution.ps1 is the execution dispatcher.
AD-004 Recovery artefacts remain authoritative until superseded.

Work Package Register

PR-013 Complete
PR-014 Complete
PR-015 Complete
PR-016 Complete
EC-001 In Progress
EC-002 Planned
EC-003 Planned

Git Baseline

Branch: wave5b-platform-validation
Latest Tag: FOUNDATION_ENGINEERING_WORKFLOW_v1
Record latest commit hash whenever this document is updated.

Current Deliverable

ManagedService-Execution.ps1

Completion requires:
- Production file generated
- Runtime validation
- Git commit
- Git tag
- Update this handover

Required Inputs

Foundation Engineering Standard
Authoritative Programme Handover
Current Work Package
Recovered source files

Validation Checklist

☐ Engineering review
☐ Runtime validation
☐ Git commit
☐ Git tag
☐ Update this document

Next Work Package

After each completed work package update:
- Current Work Package
- Current Deliverable
- Work Package Register
- Git Baseline
- Outstanding Risks

Chat Startup

Attach:
1. FOUNDATION_ENGINEERING_STANDARD.docx
2. AUTHORITATIVE_PROGRAMME_HANDOVER.docx
3. Current Work Package
4. Required source files

Prompt:
Follow the attached Foundation Engineering Standard and Authoritative Programme Handover. Work only on the attached work package. Preserve the recovered architecture. Produce whole production files only.